Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 19 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | SHOPEZ: E-Commerce Application |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule & Estimation

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using my name, email, and password. | 2 | High | Amaleswari Dagani |
| Sprint-1 | Login | USN-2 | As a user, I can log in using email and password. | 2 | High | Leela Kanaka Nagalakshmi Illuri |
| Sprint-1 | Product Catalog | USN-3 | As a user, I can browse available products. | 3 | High | Rachabanti Geetha Rani |
| Sprint-1 | Product Search | USN-4 | As a user, I can search products by name or category. | 2 | High | Madhuri Dhana Bhagya Bhisetti |
| Sprint-1 | Product Details | USN-5 | As a user, I can view complete product details. | 3 | Medium | Mulaka Manikanta Reddy |
| Sprint-2 | Shopping Cart | USN-6 | As a user, I can add products to the cart. | 3 | High | Amaleswari Dagani |
| Sprint-2 | Cart Management | USN-7 | As a user, I can update or remove cart items. | 3 | High | Leela Kanaka Nagalakshmi Illuri |
| Sprint-2 | Order Placement | USN-8 | As a user, I can place an order successfully. | 5 | High | Rachabanti Geetha Rani |
| Sprint-2 | Admin Dashboard | USN-9 | As an admin, I can manage products. | 3 | High | Madhuri Dhana Bhagya Bhisetti |
| Sprint-2 | Order Management | USN-10 | As an admin, I can manage customer orders. | 3 | High | Mulaka Manikanta Reddy |

# Project Tracker, Velocity & Burndown

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 7 Days | 15 Feb 2025 | 21 Feb 2025 | 12 | 21 Feb 2025 |
| Sprint-2 | 20 | 7 Days | 22 Feb 2025 | 28 Feb 2025 | 20 | 28 Feb 2025 |

# Velocity Calculation

### Formula

Velocity = Total Story Points Completed ÷ Number of Sprints

Total Story Points = 12 + 20 = 32

Number of Sprints = 2

Velocity = 32 ÷ 2 = 16 Story Points per Sprint

### Average Velocity per Day

Sprint Duration = 7 Days

Average Velocity = 16 ÷ 7 ≈ 2.3 Story Points per Day

Burndown Chart Data

| Day | Remaining Story Points |
| --- | --- |
| Day 1 | 16 |
| Day 2 | 14 |
| Day 3 | 12 |
| Day 4 | 9 |
| Day 5 | 6 |
| Day 6 | 3 |
| Day 7 | 0 |