User Acceptance Testing (UAT) Template

| Date | 19 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | SHOPEZ: E-Commerce Application |
| Maximum Marks |  |

# 1. Purpose of Document

The purpose of this document is to summarize the User Acceptance Testing (UAT) performed for the SHOPEZ: E-Commerce Application. The testing verifies that all major functionalities meet the specified requirements and that the application is ready for deployment. The report also provides information on test coverage, resolved issues, and remaining observations.

# 2. Defect Analysis

This report shows the number of resolved or closed bugs at each severity level.

| Resolution | Severity 1 (Critical) | Severity 2 (High) | Severity 3 (Medium) | Severity 4 (Low) | Total |
| --- | --- | --- | --- | --- | --- |
| Fixed | 2 | 4 | 3 | 5 | 14 |
| Duplicate | 0 | 1 | 1 | 0 | 2 |
| By Design | 0 | 1 | 1 | 1 | 3 |
| Not Reproduced | 0 | 0 | 1 | 0 | 1 |
| Skipped | 0 | 0 | 0 | 1 | 1 |
| Won't Fix | 0 | 0 | 0 | 1 | 1 |
| Total | 2 | 6 | 6 | 8 | 22 |

# 3. Test Case Analysis

This report summarizes the execution status of all functional test cases.

| Section | Total Cases | Not Tested | Failed | Passed |
| --- | --- | --- | --- | --- |
| User Registration | 5 | 0 | 0 | 5 |
| User Login | 5 | 0 | 0 | 5 |
| Product Management | 8 | 0 | 1 | 7 |
| Shopping Cart | 6 | 0 | 0 | 6 |
| Order Management | 6 | 0 | 0 | 6 |
| Admin Dashboard | 7 | 0 | 0 | 7 |
| Security Testing | 4 | 0 | 0 | 4 |
| Total | 41 | 0 | 1 | 40 |

4. UAT Summary

| Parameter | Result |
| --- | --- |
| Total Test Cases | 41 |
| Passed | 40 |
| Failed | 1 |
| Pass Percentage | 97.56% |
| Overall Status | Accepted for Deployment |

# 5. Remarks

- All major project functionalities were tested successfully.

- User registration, login, product browsing, shopping cart, and order processing worked as expected.

- Admin features for managing products and orders functioned correctly.

- One minor issue related to product editing was identified and fixed before final verification.

- The project met the acceptance criteria and was approved for deployment.

Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Tester | __________________ | __________ | 21-02-2025 |
| Team Leader | __________________ | __________ | 21-02-2025 |
| Project Guide | __________________ | __________ | 21-02-2025 |